# GlassBoxAI — Project Build Outline

Tagline: Explainable AI decisions with ethical transparency

## Phase 0: Product Definition (Do This First)

This prevents scope creep and keeps the project interview-ready.

### 0.1 Problem Statement

Problem:
AI systems often act as “black boxes,” making decisions without transparency, fairness explanations, or user recourse.

Solution:
GlassBoxAI allows users to:

- Submit a decision request (e.g., resume screening, loan approval, content moderation)

- View AI output

- See how and why the AI made that decision

- Audit bias indicators, confidence, and ethical risk flags

### 0.2 Core Use Case (Pick ONE initially)

Start narrow. You can expand later.

Recommended MVP Use Case:

AI Resume Screening Transparency Tool

User uploads:

- Resume text

- Job description

GlassBoxAI returns:

- Decision (Pass / Review / Reject)

- Feature importance

- Bias flags

- Ethical explanation

## Phase 1: System Architecture (Before Coding)

- 1.1 Tech Stack (Interview-Optimized)

| Layer | Tech |
| --- | --- |
| Frontend | Next.js (React, TypeScript) |
| Backend API | Node.js + Express |
| Database | Supabase (Postgres) |
| Auth | Supabase Auth |
| AI | OpenAI API (LLM + embeddings) |
| Explainability | SHAP-style logic + prompt-based reasoning |
| Cloud Hosting | Vercel (frontend) + Supabase (backend/db) |
| Logging | Basic audit logs (DB + console) |

- ✅ Supabase is an excellent choice for both DB and hosting backend logic.

## Phase 2: Database Design (Build Before Backend Logic)

### 2.1 Core Tables

users

- id

- email

- role

- created_at

requests

- id

- user_id

- input_type

- input_text

- created_at

ai_results

- id

- request_id

- decision

- confidence_score

- explanation

- created_at

ethics_audit

- id

- request_id

- bias_flags

- risk_level

- fairness_notes

Why this matters in interviews:
You show data separation, traceability, and auditability—huge for AI governance.

## Phase 3: Backend API (Build First “Real” Code)

### 3.1 API Endpoints (Order Matters)

- POST /api/request

- POST /api/analyze

- GET /api/results/:id

- GET /api/audit/:id

### 3.2 Backend Responsibilities

- Input validation

- AI prompt construction

- Explainability logic

- Ethics evaluation

- Store results + logs

## Phase 4: AI Logic (The Core Differentiator)

### 4.1 AI Decision Flow

- Pre-process input

- Run AI inference

- Extract reasoning signals

- Generate:

  - Decision

  - Explanation

  - Bias check

  - Confidence score

### 4.2 Ethics Checks (Simple but Powerful)

- Gendered language detection

- Overweighting education vs experience

- Missing data penalty detection

You’re not claiming perfect ethics—you're showing process awareness.

## Phase 5: Frontend UI (Showcase Design + UX)

### 5.1 Pages (Build in This Order)

- Landing Page (what & why)

- Login / Auth

- Submission Form

- Results Dashboard

- Ethics Breakdown Panel

### 5.2 Key UI Components

- Decision badge

- Confidence meter

- Explainability accordion

- Ethics warning indicators

## Phase 6: Deployment & Cloud (Critical for Your Goals)

### 6.1 Deployment Order

- Supabase project + tables

- Backend API live

- Frontend deployed to Vercel

- Environment variables

- Public demo URL

## Phase 7: Documentation (Interview GOLD)

### 7.1 Must-Have Docs

- README.md

- System architecture diagram

- Ethics framework overview

- Sample API requests

- Screenshots / GIFs

## Phase 8: Portfolio Polish

- Live demo link

- GitHub repo

- 2–3 sample case studies

- “What I’d improve next” section

## Stretch Goals (After MVP)

- Role-based access

- Admin audit dashboard

- Model comparison

- Bias trend analytics

- Cloud logging + monitoring

## Why This Project Works for You

This aligns perfectly with:

- Your AI ethics coursework

- Your cloud career goals

- Your full-stack experience

- Your preference for structured, documented builds